TANZANIA INDUSTRIAL RESEARCH AND DEVELOPMENT ORGANIZATION

(TIRDO)

INTERNAL MEMORANDUM

| TO: | Director General |
| --- | --- |
| FROM: | Director, ICT & Technology Transfer |
| REF. NO: | IRD/1/35 Folio 64 |
| DATE: | 7 October 2026 |

RE:  IMPLEMENTATION REPORT — STAKEHOLDER FEEDBACK MECHANISM AND CUSTOMER SERVICE CHARTER ON THE TIRDO WEBSITE

Reference is made to the Marketing Officer's proposal dated 1 October 2026 on establishing a stakeholder/customer system to strengthen service delivery and obtain feedback on our services (the TIRDO Stakeholders Relation Management System), which was directed to the Directorate of ICT for action.

I am pleased to report that the Directorate of ICT & Technology Transfer has implemented the website components of that system, as follows:

- Stakeholder feedback mechanism — a feedback page lets stakeholders in the industrial sector rate TIRDO services (1–5) and submit a compliment, complaint, suggestion or enquiry against a specific service area; each submission is stored and the responsible team is notified by email.

- Service measurement — feedback is aggregated into satisfaction metrics (average rating, totals and breakdown by type) on the Analytics page; individual feedback remains confidential.

- Customer Service Charter — published, setting out service standards, turnaround times, and client rights and responsibilities. It is available in English and Kiswahili, and management can edit it directly in the system without a technical change.

- Staff handling and accountability — staff triage each submission, record a response and mark it resolved; every action is captured in a tamper-evident audit log.

- Access — the feedback channel and the Charter are linked from the home page, the navigation, the footer, and the service pages.

Scope. These components deliver the proposal's intent on the public website. A full stakeholder-relationship management system — with a stakeholder database, case assignment and service-level tracking — would be a separate internal system, and this website layer is built to feed it should the Organization decide to establish one.

Status. The work is complete, has passed technical checks, and is committed to the project code repository; it will be available to the public upon the website's production deployment.

For the next steps, I recommend that management:

- approve the service standards and turnaround times set out in the Customer Service Charter;

- designate the office/unit responsible for monitoring and responding to stakeholder feedback within the set timeframes;

- approve the Kiswahili charter text for publication; and

- authorise production deployment of the website.

Submitted for your information and approval.

____________________________

Director, ICT & Technology Transfer

TIRDO

Note: place on official TIRDO letterhead and sign before submission.